| TERMS OF REFERENCE Calendar of Events Web Application | Issued by Xenith Technology |
| --- | --- |

| SERVICE PROVIDER Xenith Technology [Company Address, Kathmandu, Nepal] PAN/VAT: [PAN / VAT Registration No.] anjaljoshi6@gmail.com [Phone Number] | CLIENT Nepal Tourism Board (NTB) Bhrikutimandap, Kathmandu, Nepal www.ntb.gov.np |
| --- | --- |

| TOR NO. XT/TOR/2082-83/001 | DATE May 18, 2026 | REF. QUOTATION XT/QTN/2082-83/001 |
| --- | --- | --- |

1. Background

Nepal Tourism Board (NTB) requires a public “Calendar of Events” web application to publish, promote and manage tourism-related events, with an online registration mechanism for attendees. Xenith Technology has been engaged to design, develop and deliver this application as per Quotation No. XT/QTN/2082-83/001 dated May 10, 2026.

2. Objectives

Provide the public with an easy-to-use, up-to-date calendar of NTB events.

Enable online registration for events through a validated web form.

Provide NTB administrators with tools to create, review, approve and publish events.

3. Scope of Work

Public-facing “Calendar of Events” page (month / list view) aligned with the official NTB brand identity.

Online event registration form with field validation and confirmation workflow.

Secure admin panel with authentication and role-based access control for event management.

Full event lifecycle management: create, edit, categorize, tag, and publish events, with an approval workflow.

Responsive, mobile-friendly design across all public and admin pages.

Testing, bug-fixing, deployment-ready build and basic handover documentation.

4. Deliverables

Fully functional Calendar of Events public web pages and registration form.

Admin panel for event and registration management.

Source code and basic technical/handover documentation.

Deployment-ready build.

5. Project Timeline

| Phase | Indicative Duration |
| --- | --- |
| Requirement Analysis & UI/UX Design | Week 1 |
| Backend & Frontend Development | Week 2 – 4 |
| Admin Panel, Testing & QA | Week 5 – 6 |
| Deployment, Documentation & Handover | Week 7 |

6. Roles & Responsibilities

Xenith Technology shall:

Design, develop, test and deliver the application as per the agreed scope.

Provide reasonable post-delivery bug-fix support during the warranty period.

Nepal Tourism Board shall:

Provide timely feedback, content and approvals required for development.

Make payments as per the agreed payment terms.

Provide hosting/domain access where required for deployment.

7. Payment Terms

Total project cost: NPR 99,000.00 (VAT inclusive) — 50% advance, 50% on delivery and acceptance.

8. Acceptance

By signing below, both parties confirm their acceptance of the terms of reference outlined in this document as the agreed basis for execution of the project.

| For Xenith Technology | For Nepal Tourism Board (NTB) |
| --- | --- |

This Terms of Reference is accepted and binding upon signature by both parties.